# ARA Workflow for Fleet Support Group

FSG employees should use the ARA User’s Guide for generating and routing Risk Authorizations (Risk Inventories). The following are the deviations or exceptions for FSG contracts.

https://agwalajeras01.hii-tsd.com/ara/ARAUserGuide.pdf

## Identification of Risk

ARA will ask the initiator to identify the risk as Low, Medium or High. ARA does not have any designations for 9000 or 8000 risk. What would be considered a 9000 risk will be identified as Medium Risk in ARA. What would be considered an 8000 risk will be identified as Low Risk in ARA.

For the Global IDIQs, CORNs can start out as being 9000 (Medium) and then convert to an 8000 (Low) but in ARA, once the level of risk is identified, it cannot be changed. ARA will maintain a CORN at the same level of risk until it is negated.

## Initiation of Risk

The PM (or proxy) will be the party to initiate the ARA, and there will NOT be a field to provide a Task Order level identification – ARAs are entered at Level One only. An internal email will need to be routed so that the remaining approvers will know what the ARA is for. A significant volume of FSG’s ARAs are Task Orders under IDIQs – there is no specific field within the ARA to identify the Task Order level. The TO number could be included in the “Title” field of the ARA.  If the ARA is greater than $50K, the Task Order number could be included in the “Current Status” field. Alternatively, the initiator can use whatever notes files are available to provide amplifying information about the ARA.

## Documentation

ARA requires an attachment for upload to support the request for ARA approval.  This is a requirement for the Contract Administrator’s approval screen.  Emails are not an acceptable format for any uploaded file, so if the supporting documentation is an email from the Government, please save to PDF before uploading.

ARA will request a 75% / 85% letter & Binding Documents to the Customer. FSG’s threshold for risk approval has historically not been based on any of those scenarios. The Contract Administrator can check the box for 75% / 85% and upload the appropriate documentation.

## Negation

ARAs can be partially negated – ideally, the ARA will represent a specific Condition Report or CORN, and will be paid in full. But if an ARA is based on an ETC/LOC/Cost To Complete and is incrementally funded, there is no need to negate the entire ARA and generate a new one, the ARA can be partially negated.

## Expired ARAs

The ARA system will automatically expire an ARA within 30 days. FSG historically has had ARAs in place for months and for some contracts, years. When funding is provided, the user will have to go into Archived ARAs before negating the ARA.

## ARA & CostPoint

Once the ARA is routed and approved, Contracts will enter the risk into CostPoint. Contracts will continue to identify risk by 9000 and 8000 levels of risk in CostPoint.

ARA and CostPoint do not communicate with one another and there is no reconciliation process between them.

Historical RIs already in CostPoint will NOT be entered into ARA, only new instances of risk.

For questions about FSG’s entries into ARA, please contact your Contract Administrator. For technical questions related to ARA operations, please contact Regan Anderson, Contract Manager.